

**INTERNATIONAL SCHOOL**

**CAPSTONE PROJECT 2**

**What should I eat today?**

PROPOSAL DOCUMENT

Version 1.2

**Mentor** : Nguyen Thi Bao Trang

**Name Team** : 101dogS Team

**Team Member** : Le Nguyen Hoang Van

Luong Minh Hieu

Nguyen Dinh Luu

Tran Quang Khai

Da Nang, 02/17/2020

**Project Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Project Acronym** | WIET | | |
| **Project Title** | What should I eat today? | | |
| **Start Date** | 02/12/2020 | **End Date** | 05/15/2020 |
| **Lead Institution** | International School, Duy Tan University | | |
| **Project Mentor** | Nguyen Thi Bao Trang | | |
| **Product Owner & Contact Detail** | Le Nguyen Hoang Van | | |
| **Partner Organization** |  | | |
| **Scrum Master** | Le Nguyen Hoang Van | lenguyenhoangvan18@gmail.com | 0935604934 |
| **Team Members** | Luong Minh Hieu | minhhieu98@gmail.com | 0399870055 |
| Nguyen Dinh Luu | dinhluu098@gmail.com | 0935883503 |
| Tran Quang Khai | tquangkhai98@gmail.com | 0976308098 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Document Title** | Proposal Document | | |
| **Author(s)** | 101dogS Team | | |
| **Role** | Product Owner, Team Member, Scrum Master | | |
| **Date** | 04/23/2020 | **File name:** | Proposal-Caps2-101dogS-ver1.2.pdf |
| **URL** |  | | |
| **Access** | Project and CMU Program | | |

**Document History**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Comments** | **Person** |
| 1.0 | 02/18/2020 | Draft for comment | Le N. H. Van |
| 1.1 | 04/21/2020 | Edit and complete | Le N. H. Van |
| 1.2 | 04/23/2020 | Update format | Le N. H. Van |

**Document Approval**

|  |  |  |
| --- | --- | --- |
| Nguyen Thi Bao Trang  *Mentor* |  | Date: |
| Le Nguyen Hoang Van  *Scrum Master* |  | Date: |
| Luong Minh Hieu  *Team Member* |  | Date: |
| Nguyen Dinh Luu  *Team Member* |  | Date: |
| Tran Quang Khai  *Team Member* |  | Date: |

**Contents**

[**1** **Introduction** 5](#_Toc38380242)

[**1.1** **Purpose** 5](#_Toc38380243)

[**1.2** **Scope** 5](#_Toc38380244)

[**1.3** **References** 5](#_Toc38380245)

[**2** **Project Overview** 6](#_Toc38380246)

[**2.1** **Project Definition** 6](#_Toc38380247)

[**2.2** **Business needs and user needs** 6](#_Toc38380248)

[**2.2.1** **Issue description:** 6](#_Toc38380249)

[**2.2.2** **User needs:** 6](#_Toc38380250)

[**2.3** **Prior Art** 6](#_Toc38380251)

[**2.4** **Proposed Solution** 6](#_Toc38380252)

[**2.4.1** **Project Goal** 7](#_Toc38380253)

[**2.4.2** **System Overview** 7](#_Toc38380254)

[**2.4.2.1** **System Context Overview** 7](#_Toc38380255)

[**2.4.2.2** **System Context Description** 7](#_Toc38380256)

[**2.4.3** **Constraints** 8](#_Toc38380257)

[**2.4.3.1** **Business Constraints** 8](#_Toc38380258)

[**2.4.3.2** **Technical Constraints** 8](#_Toc38380259)

[**2.4.3.3** **Project Constraints** 8](#_Toc38380260)

[**2.5** **Purpose** 8](#_Toc38380261)

[**2.6** **Process** 8](#_Toc38380262)

[**2.6.1** **Why chooses Scrum?** 8](#_Toc38380263)

[**2.6.2** **Scrum Process** 9](#_Toc38380264)

[**3** **Estimation and Milestones** 10](#_Toc38380265)

[**3.1** **Estimation Schedule** 10](#_Toc38380266)

[**3.2** **Cost estimate** 11](#_Toc38380267)

[**3.2.1** **Role** 11](#_Toc38380268)

[**3.2.2** **Cost Person/Hours** 11](#_Toc38380269)

# **Introduction**

## **Purpose**

* The document provides an overview of the project includes the purpose and scope of the project.
* Besides, identify business needs, problems or situations related to the initialization and construction projects.
* Provide a solution for business needs and give an overview of the system architecture.
* Provide an overview of resources, schedule, risk, solution, and budget for the project.

## **Scope**

* This document provides an overview of the project will be developed. It includes an overview of the product, an overview of the process and an overview of the project team.
* This document provides a plan for each stage of the software development process based on the Scrum process includes start time, end time and the number of working days. This is the general plan and will be updated with detail of the software development process in the next version of the document. The proposal includes the introduction of solutions; determine the best way to develop software that we make the total estimated costs, payback period, and break-even volume for the project.

## **References**

|  |  |  |
| --- | --- | --- |
| **No.** | **References** | **Document Information** |
| 1 | **Scrum process** | <https://www.tutorialspoint.com/scrum/index.htm> |
| 2 | **Technical** | <https://stackoverflow.com/> |
| <https://developer.android.com/guide> |
| <https://www.tutorialspoint.com> |
| 3 | **Information** | <https://foody.com/> |
| <https://google.com/> |
| [https://en.wikipedia.org](https://en.wikipedia.org/wiki/Swimming_(sport)) |

# **Project Overview**

## **Project Definition**

To build a system named “WIET” based requirements that include an android mobile application, which can help users decided what they want to eat today, then find the location of restaurants or food ingredients. Our algorithms and machine learning that personalize the user experience are based on each user. But with Foody, they have no personalized data for each user, no recommend base on each user.

## **Business needs and user needs**

### **Issue description:**

* The Customers do not know what they should eat for breakfast, lunch, also dinner.
* Customers want to make an app and get data from foody or other apps and generate dishes for breakfast, lunch, dinner.
* Customers want to implement machine learning for this, which type of food user want to use, base on that, we can recommend the correct one.

### **User needs:**

Customers need an application that can handle the following issues:

* Helps user decide which dishes they want to use based on their interested.
* Helps user decide dishes for breakfast, lunch, also dinner.
* Helps user find the location of the restaurant.
* Helps user ignore allergy ingredient.
* Helps user find vegetarian dishes

## **Prior Art**

Nowadays, there are many applications that help users find and booking food. But there are no applications that help users decided which they want the most, also personalized their interest.

Example:

- Foody at address website https://foody.com/

- Now application for mobile.

- Grab application for mobile.

## **Proposed Solution**


* We decide to make an application helps the user control their personal preferences.
* With foody.vn, they have no personalized data for each user, and not recommend food based on the user interest.
* With WIET, we have algorithms and machine learning that personalize the user experience based on each user.

### **Project Goal**

The goal of the project is to build the “WIET” android application with many functions that help users decide which dishes they want to eat. The system also helps users find the location of the restaurant immediately. And if they are in the market, the system helps them which ingredients for their dishes. If you are a vegetarian, we also have dishes for you. Additionally, with a friendly user interface, we will make the user have a better experience when using it.

### **System Overview**

#### **System Context Overview**



***Figure 1: Context Diagram***

#### **System Context Description**

* Users have the responsibilities to:
* Find the dish that users want to eat the most based on hobbies, allergy, and vegetarian.
* Find the nearest restaurant that has users’ favorite dishes.
* Find location of restaurant of favorite dishes.
* Authentication via Facebook or Google.
* Remove allergy ingredients from the menu.
* Bookmark their favorite dishes.

### **Constraints**

#### **Business Constraints**

* *License & Copyright*
  + Icon and texture picture will somehow violate the copyright.
* *Boundary*
  + For Vietnamese peoples.

#### **Technical Constraints**

* *Technologies:*
  + Languages: Java, Python.
  + Database: PostgreSQL.
* *Operating Environment:*
  + Mobile Android Operator.
* *Framework /Libraries:*
  + Flask

#### **Project Constraints**

* Schedule: Project will be finished by 05/15/2020.
* Team Composition:
  + Team formation is 4 and each person has each pros and cons.
  + Most of team member’s con is technical.
  + Lack of experiences.
  + A total of 8 hours working a day.
  + 5 working days a week.

## **Purpose**

Create an application that helps users easier find what and where they want to eat. Also give them delivery options.

## **Process**

### **Why chooses Scrum?**

The traditional waterfall is being used a lot of time before Scrum will bring PORO a new way to implement software.


Scrum allows the team to learn by doing, focus on practical not theory-oriented.

Scrum is a flexible method to implement the software so that we can actually work as if there are some changes in the software.

Scrum allows us to not focus too much on plan but planning and doing at the same time.

Scrum helps to the minimum documentation process.

### **Scrum Process**



* Scrum is an iterative and incremental agile software development framework for managing software projects and product or application development.
* Scrum focuses on project management institutions where it is difficult to plan ahead.
* Mechanisms of empirical process control, where feedback loops that constitute the core management technique are used as opposed to traditional command-and-control management.
* Its approach to planning and managing projects is by bringing decision-making authority to the level of operation properties and certainties.
* Benefit of the methodology:
  + Project can respond easily to change.
  + Problems are identified early.
  + Customer gets most beneficial work first.
  + Work done will better meet the customer’s needs.
  + Improved productivity.
  + Ability to maintain a predictable schedule for delivery.

# **Estimation and Milestones**

## **Estimation Schedule**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **NO** | **Task Name** | **Duration** | **Start** | **Finish** |
| **1** | **Initial** | **1 day** | **02/14/2020** | **02/14/2020** |
| 1.1 | Project kick-off meeting | 1 day | 02/14/2020 | 02/14/2020 |
| **2** | **Development** | **60 days** | **02/18/2020** | **05/12/2020** |
| 2.1 | Sprint 1 | 10 days | 02/18/2020 | 03/03/2020 |
| 2.2 | Sprint 2 | 10 days | 03/03/2020 | 03/17/2020 |
| 2.3 | Sprint 3 | 10 days | 03/17/2020 | 03/31/2020 |
| 2.4 | Sprint 4 | 10 days | 03/31/2020 | 04/14/2020 |
| 2.5 | Sprint 5 | 10 days | 04/14/2020 | 04/28/2020 |
| 2.6 | Sprint 6 | 10 days | 04/28/2020 | 05/12/2020 |
| **3** | **Final submission** | **2 days** | **05/13/2020** | **05/15/2020** |
| **4** | **Final Release** | **1 day** | **05/15/2020** | **05/15/2020** |

## **Cost estimate**

### **Role**

|  |  |  |
| --- | --- | --- |
| **Full name** | **Role** | **Salary Rate (USD/hour)** |
| Le Nguyen Hoang Van | Scrum Master | 1 |
| Luong Minh Hieu | Team member | 1 |
| Nguyen Dinh Luu | Team member | 1 |
| Tran Quang Khai | Team member | 1 |

### **Cost Person/Hours**

|  |  |  |
| --- | --- | --- |
| **No** | **Criteria** | **Total (USD)** |
| 1 | Working hour | $4864 |

* Description:

|  |  |  |
| --- | --- | --- |
| **Description** | **Amount** | **Unit** |
| Number of members | 4 | Person |
| Number of working hours per day | 8 | Hour |
| The cost per member per hour | $1 | USD |
| The duration of the project | 108 | Days |
| The time to use of each computer | 64 | Days |
| The number of working days | 64 | Days |

* Explain:
  + Pc's depreciation = 4 members \* USD $1 for maintain/day\* 64 days.
  + Amount of working hours = 4 members \* 8 hours \* 64 days \* USD $1/person/hour.